CSE 341 Final Project Proposal

# General Info

Student Names in Group: Uduakobong Okonah, Emmanuel Ndem

Proposed Application Name: CoopConnect

Contents:

Contents

General Info	1

Application Info	2

What will the API do?	2

How will your API utilize a login system?	2

What database will you use?	2

How will the data be stored in your database?	2

How would a frontend be able to manage authentication state based on the data you provide?	2

What pieces of data in your app will need to be secured? How will you demonstrate web security principles in the development of this app?	2

What file structure and program architecture will you use for this project (how will you organize your node project)? Why?	2

What are potential stretch challenges that you could implement to go above and beyond?	2

API Endpoint Planning	2

Project Scheduling and Delegation	3

How will you divide up work in your team to ensure the following tasks all get completed?	3

Potential Risks and Risk Mitigation Techniques	4

What are the risks involved with you being able to finish this project in a timely manner?	4

How will you mitigate or overcome these risks?	4

# Application Info

## What will the API do?

## The CoopConnect API will allow cooperatives and individual members to register, manage profiles, post announcements, track contributions, and interact with other users’ posts. Users can view cooperative details, submit membership requests, and receive notifications about cooperative activities. Administrators of cooperatives can approve members, manage posts, and track financial contributions.

## How will your API utilize a login system?

## The API will implement authentication using JWT tokens. Users and cooperative accounts must log in with email/username and password. Authenticated users will receive a token, which must be included in the header of requests to access protected endpoints such as posting announcements or updating cooperative details.

## What database will you use?

## We will use MongoDB because it handles hierarchical data well, scales easily, and integrates smoothly with Node.js through Mongoose.

## How will the data be stored in your database?

## We plan to create the following collections:

## Users – stores personal information, login credentials (hashed passwords), and membership status.

## Cooperatives – stores cooperative details, membership lists, and posts.

## Posts – stores announcements, comments, and associated user/cooperative IDs.

## Contributions – tracks member financial contributions, timestamps, and cooperative IDs.

## How would a frontend be able to manage authentication state based on the data you provide?

## The frontend will store the JWT token in localStorage or sessionStorage upon login. The token will be sent with each request to protected endpoints. The frontend can check for a valid token to determine if a user is logged in and display appropriate UI elements (e.g., access to posts, contributions, and admin features).

## What pieces of data in your app will need to be secured? How will you demonstrate web security principles in the development of this app?

## Passwords will be hashed with bcrypt before storing in the database.

## JWT tokens will be used for authentication.

## Sensitive endpoints (create, update, delete posts, contributions) will require verification of the user’s role and token validity.

## HTTPS will be used for all requests to ensure secure data transmission.

## Validation and sanitization of inputs will prevent injection attacks and ensure data integrity.

## What file structure and program architecture will you use for this project (how will you organize your node project)? Why?

## We will use a Model-View-Controller (MVC) architecture with the following structure:

## CoopConnect/

## ├─ models/           # Mongoose schemas for Users, Cooperatives, Posts, Contributions

## ├─ routes/           # Express route handlers for each collection

## ├─ controllers/      # Logic for CRUD operations

## ├─ middleware/       # Authentication and validation

## ├─ config/           # Database and environment configuration

## ├─ utils/            # Helper functions (e.g., token generation)

## ├─ app.js            # Main Express app

## └─ package.json

## This structure keeps our code modular, maintainable, and aligns with standard Node.js API development practices.

## What are potential stretch challenges that you could implement to go above and beyond?

# Real-time notifications for new posts using Socket.io.

# Role-based access control to allow certain users admin privileges.

# Integration with payment APIs to handle member contributions.

# Analytics dashboard to visualize cooperative contributions and member activity.

# API Endpoint Planning

For this section, you’ll plan out what API endpoints you’ll need for your project. If you go to editor.swagger.io you’ll see the Pet Store application documentation that they have. This can be a good point of reference because they demonstrate how to have multiple database entities (ie: pet, store, user), and CRUD operations for each with various ways of performing them. For this section of the Final Project Proposal, you will make a list of each api endpoint that will be supplied for each database entity. So, if I was going to create the pet store app, I’d put something like this:

Users

- POST /users → create a new user

- GET /users → retrieve all users

- GET /users/{id} → retrieve a single user

- PUT /users/{id} → update user information

- DELETE /users/{id} → delete a user

- POST /users/login → authenticate user and return JWT token

Cooperatives

- POST /cooperatives → create a cooperative

- GET /cooperatives → retrieve all cooperatives

- GET /cooperatives/{id} → retrieve a single cooperative

- PUT /cooperatives/{id} → update cooperative details

- DELETE /cooperatives/{id} → delete a cooperative

Posts

- POST /posts → create a post in a cooperative

- GET /posts → retrieve all posts

- GET /posts/{id} → retrieve a single post

- PUT /posts/{id} → update a post

- DELETE /posts/{id} → delete a post

Contributions

- POST /contributions → add a new contribution

- GET /contributions → retrieve all contributions

- GET /contributions/{id} → retrieve a single contribution

- PUT /contributions/{id} → update a contribution

- DELETE /contributions/{id} → delete a contribution

# Project Scheduling and Delegation

Plan out what tasks will get completed with each lesson remaining in the semester (Only edit highlighted text).

| Week 04 Tasks | Project Proposal Finalize database schema and API endpoint plan |
| --- | --- |
| Week 05 Tasks | - Create Node.js project - Initialize Git repository and share with team - Implement CRUD operations for Users and Cooperatives - Create API documentation using Swagger at /api-docs - Set up MongoDB database |
| Week 06 Tasks | - Implement CRUD operations for Posts and Contributions - Implement JWT authentication - Add input validation and error handling - Integrate frontend mockup for testing endpoints |
| Week 07 Tasks | - Complete final testing - Prepare video presentation demonstrating functionality - Submit final project |

## How will you divide up work in your team to ensure the following tasks all get completed?

- HTTP GET, GET (all, single) …

- HTTP POST…

- HTTP PUT…

- HTTP DELETE…

- Node.js project creation…

- Create git repo and share with group

- MongoDB setup…

- API Swagger documentation for all API routes…

- Video presentation of node project, all routes functioning, mongoDB data being modified, and API documentation. …

Division of Work:

- Uduakobong Okonah:

  - Handle Users and Posts collections: GET (all, single), POST, PUT, DELETE

  - Node.js project creation and initial setup

  - Create Git repository and share with group

  - API Swagger documentation for Users and Posts

- Emmanuel Ndem:

  - Handle Cooperatives and Contributions collections: GET (all, single), POST, PUT, DELETE

  - MongoDB setup and database connection

  - API Swagger documentation for Cooperatives and Contributions

- Both Team Members:

  - Test all routes for all collections

  - Integrate authentication (JWT) and role-based access control

  - Prepare video presentation showing project, all routes functioning, MongoDB data modifications, and Swagger documentation

# Potential Risks and Risk Mitigation Techniques

## What are the risks involved with you being able to finish this project in a timely manner?

## Risks

## Delays due to unfamiliarity with MongoDB or JWT

## Team scheduling conflicts

## Bugs in CRUD operations affecting multiple collections

## How will you mitigate or overcome these risks?

Mitigation

- Early setup and testing of MongoDB database and authentication

- Use GitHub for collaboration and code reviews

- Schedule weekly check-ins to synchronize progress

- Divide tasks to avoid bottlenecks